Dataflow Stability & Usability Enhancement Plan (2026)

I. Service Availability & Health Monitoring (ITRS)

Establish end-to-end visibility and resilience (Jun Li, Q2):

Monitor key components:

UI host & web services (request + caching)

Backend async router

Kafka consumers

Config service & gateway

HDFS data layer

Infrastructure monitoring:

GPU resources (driver upgrades)

NAS mount health

Disk & memory usage

Log API access and usage metrics

II. Fixing Outstanding Issues (User-Reported) (UI team / Jun Li, Q2–Q4)

Hanging issue

Creating a view using “Row Filter” doesn’t work

Dataset deletions

Clearing regex search without clearing filters

Batch process configuration enhancements

Need ability to add conversation as ID, not as room name

After several regex searches, the grid stops updating unless prompted by actions on fields (sorting, filtering, etc.)

Integrate MLflow adaptor and complete service Python upgrade to 3.12

Restore and stabilize JupyterHub on 3u

III. Reducing Service Latency (Jun Li, Q3–Q4)

Improve responsiveness of critical workflows:

Optimize dataset view load performance

Identify and reduce bottlenecks in:

Data retrieval

Rendering pipeline

Backend query execution